TRC-LU STRATEGY REVIEW FORM (DATE)

| OBJECTIVE |  | DIRECTLY CONTRIBUTING UNITS |  |
| --- | --- | --- | --- |
| MEASURE | TARGET | ACTUAL TO DATE | STATUS |
| KEY RESULT AREA | DELIVERABLE | ACTUAL TO DATE | STATUS |

| CONTINUE | STOP | START |
| --- | --- | --- |

# Prepared by:

# Approved by: (Unit Head)

# TRC-LU STRATEGY REVIEW FACILITATORS GUIDE

## Purpose:

The Strategy Review is a structured process to monitor progress, identify challenges, and agree on actions that sustain or improve performance. This guide helps facilitators ensure productive and focused sessions.

## Preparation

  - Review the filled-out Strategy Review Template in advance.

  - Ensure that each unit has updated data (targets vs. actuals, deliverables, and status).

  - Prepare a brief agenda:

Objectives → Measures → Key Result Areas → Action Points.

## During the Review

- Open the Session

  - State the purpose of the review: to align, assess, and act.

  - Remind participants of the ground rules (respect, focus, time management).

- Discuss Objectives & Units

  - Confirm the listed objectives and contributing units.

  - Ask: Are we aligned on who is accountable and involved?

- Review Measures

  - Compare Target vs. Actual.

  - Mark status:   On Track, ! At Risk, ✘ Not Met.

  - Ask: What factors contributed to this status?

- Examine KRAs and Deliverables

  - Go through each deliverable and check progress.

  - Highlight successes and bottlenecks.

  - Ask: What helped us succeed? What slowed us down?

- Agree on Action Points

  - Fill in the Continue–Stop–Start table.

Ask:

  - What should we continue doing?

  - What should we stop because it’s ineffective?

  - What should we start to improve results?

## Closing the Session

  - Summarize agreements (objectives, progress, next steps).

  - Assign clear responsibilities and deadlines for action points.

  - End with a call to sustain collaboration and accountability.

Tips for Effective Facilitation

  - Keep discussions evidence-based and time-bound.

  - Ensure all voices are heard, not just the loudest.

  - Focus on solutions, not just problems.

  - Document agreements clearly for follow-up.